## Slide 1: Calhoun Park Area Site Case Study
Tom Effinger

## Slide 2: What is a Manufactured Gas Plant (MGP)?
MGPs were facilities that heated coal (and sometimes oil) in a closed vessel to liberate a flammable gas that was subsequently processed and stored in on-site gasholders prior to being distributed to end users.
MGPs were utilized in the U.S. from the 1800s thru the 1950s to manufacture gas from coal and oil prior to the development of interstate natural gas pipeline systems.
Estimates of the number of MGPs in the U.S. range from 3,000 to 10,000.

## Slide 3
Charlotte Street Gas Works
1911

## Slide 4: General Description of Site
  The CPA Site includes the SCE&G Charlotte Street electrical substation, former Calhoun Park, and former Ansonborough Homes.
  The electrical substation supplies electricity to majority of the southern portion of Charleston peninsula.
  Calhoun Park is currently site of an 1,100 car parking garage.

## Slide 5: IMAX Theater

## Slide 6: City Aquarium & Tour Boat Facility

## Slide 7: 1,100 Car Parking Garage

## Slide 8: Dockside Condominiums

## Slide 9: SC State Ports Authority

## Slide 10: Photo of Substation

## Slide 11: Substation Photo of Former MGP

## Slide 13: Project Stakeholders
Consultants
Luden’s Developers
Regulators
General Public
(Media)
City of Charleston
National Park Service

## Slide 14: OK, So now what?
The mayor has an edict to open the Aquarium by May 2000.
The Developers need to get started.
The groundwater data doesn’t make sense.
CERCLA demands a rigorous protocol.
This ain’t no UST!

## Slide 15: Regulatory Approach
Communications with all stakeholders
Phased approach to remedial work
Agency involvement in the preparation of Work Plans
Agency approval prior to implementing remedial work

## Slide 16: Conceptual Site Model

## Slide 17: Remediation Areas

## Slide 18: Summary of Remediation Activities
Excavation of DNAPL Impacted Material
Dewatering (in support of Excavation)
Installation of a DNAPL Recovery Trench
Recovery and Removal of Free-Phase DNAPL
Fenton’s Reagent Injection
ORC, PermeOx, EHC-O Injection
Phytoremediation

## Slide 19: Example Title and Slide Text

## Slide 20: Example Title and Slide Text

## Slide 21: Total Remediation Volumes Through March 2015
Media | Volumes
Impacted Material and Debris | Approximately 63k tons
Water/Groundwater | 3+ million gallons
Coal Tar Removed | 30,000 gallons

## Slide 22: Remediation Areas

## Slide 23: What about areas that could not be excavated?

## Slide 24
Phytoremediation Area

## Slide 25
Source: 2003 ITRC Internet-based Training

## Slide 26
Source: 2003 ITRC Internet-based Training

## Slide 27: What about Residual DNAPL Areas?

## Slide 28: DNAPL Recovery Wells

## Slide 29: Measuring Depth to Tar in DRW 13

## Slide 30: DNAPL pumping at Holder
Notes: An 8-inch recovery well at the gas holder.

## Slide 31: Recovered Tar/DNAPL

## Slide 33: What about Sediment Areas in Cooper River?

## Slide 34: Sediment Cap and Habitat Restoration

## Slide 37: South Carolina Oyster Restoration and Enhancement Program (SCORE)
“The SCDNR’s Shellfish Research Section (SRS) appreciates SCE&G’s efforts to conduct its remedial activities along the shoreline adjacent to the SC Aquarium in a manner which will, hopefully, protect and enhance the existing SCORE project at the site.”
Loren D. Coen, Ph. D.
Senior Marine Scientist & Manager
Shellfish Research Section
MRRI, SC Department of Natural Resources

## Slide 38: Charlotte Street Memorial Park

## Slide 40: A Few Examples of the “Integrated” CPA Site Wells

## Slide 41: MW-12A Utility Corridor - View From Concord Street

## Slide 42: MM-02A, MM-02B – Incorporated into Electrical Equipment
MM-02A
MM-02B

## Slide 43: LM-03A – Incorporated into Brick Sidewalk

## Slide 44: LM-13A - Installed in a Parking Garage

## Slide 45: Phoenix Award
Successfully balancing redevelopment activities while striving to meet various regulatory requirements resulted in the SC Aquarium and CPA Site winning the nationally recognized Phoenix Award at the 2002 National Brownfield Association Conference.

## Slide 46: Conclusions
Collaboration is critical.
  Neighbors/Developers
  Consultants
  Regulators
Be willing to take a phased approach and see the results.
  Risk/Rewards
  Adjust for lessons learned during remediation
  Adjust for results observed through monitoring
A sense of urgency ain’t a bad thing.

## Slide 47: For More Information, Contact:
Tom Effinger
SCANA
teffinger@scana.com
Ken Mallary
EPA Region 4
mallary.ken@epa.gov